DATA SPACE ANALYSIS RECORD

DS-«nn»  ·  «Country / Data Space Name»

One record per data space. 28 records make up the analysis baseline for the DC1 consolidation: the migration backlog, the parity-test basis, and the input to the 28-data-space DataKit template. A data space does not enter Phase 1 build until this record reaches status 50 · Validated.

| Field | Value | Field | Value |
| --- | --- | --- | --- |
| Data space ID | DS-«nn» | Record status | «00 / 10 / 20 / 30 / 40 / 50» |
| Country / market | «» | Analysis batch | «Pilot / 2 / 3 / 4» |
| Source org | «MBCRM / OCRM / CAC / MBM» | Stream | «1 / 2 / 3» |
| Source org alias (CLI) | «sf org alias used for extracts» | Source API version | «e.g. 64.0 — note any version-specific behaviour» |
| Legacy Data Cloud? | «Yes — lift & shift / No — model intake» | Divergent? | «No / Yes — see §12» |
| MB data owner | «name, role» | SF analyst | «name» |
| MC business unit(s) | «» | SF lead architect | «name» |
| Analysis start | «dd Mon yy» | Record signed | «dd Mon yy» |
| Target go-live wave | «CAC+MBM W25–26 / MBCRM+OCRM W30–33» | Version | «1.1» |

How to use this template Complete every section. Sections marked MANDATORY block status 30 or 50 if left blank — they are the fields the migration and continuity playbooks depend on. Delete the grey italic guidance lines (▸) as you complete each section. Where a value is genuinely not applicable, write “N/A” and the reason — never leave a mandatory cell empty, because empty reads as ‘not yet analysed’. Add rows to any table as needed. Attach raw metadata extracts as the evidence pack rather than pasting them inline.

Two rules that make this record machine-actionable 1 · API NAMES, NOT LABELS. Every inventory table has an API / developer name column. Labels are for humans; every CLI command, every JSON definition file and every cross-org collision check keys on the API name (including the __dlm / __dll suffixes). A row without an API name cannot be built from. 2 · REBUILD PATH FOR EVERY MIGRATED OBJECT. ‘Migrate? Y’ is only half an answer. State HOW: DATAKIT (packaged and deployed), CLI JSON (a definition file — see the deliverable column below), or MANUAL UI (rebuilt by hand because the object is not CLI- or kit-supported). Manual UI rows are the effort drivers of the whole programme; an unstated rebuild path blocks status 30.

Machine-readable deliverable per object class

▸ Each section below produces a definition artefact as well as a narrative. Name the file in the evidence pack (§12.6) so the build team can deploy from the record rather than re-interpret it.

| § | Object class | Definition artefact | Phase |
| --- | --- | --- | --- |
| 2 | Data streams & source connections | data-stream.json · connection (per connector type) | Connect / Prepare |
| 3 | Data lake objects | dlo extract · transform definition | Prepare |
| 4 | DMOs, mappings, relationships | dmo.json · mapping.json · relationship.json | Harmonize |
| 5 | Identity resolution ruleset | identity-resolution.json | Harmonize |
| 6 | Calculated insights & data graphs | calculated-insight.json · data-graph.json | Harmonize / Segment |
| 7 | Segments | segment.json | Segment |
| 8 | Activations & destinations | activation.json · activation-target.json · data-action.json · data-action-target.json | Act |
| 12 | Retrieve & AI consumers | search-index.json · saved SQL / async query definitions | Retrieve |

0    DATA SPACE DEFINITION

▸ The data space object itself — the container everything else sits in. Extract before anything else: the filters recorded here silently change what every downstream DLO, DMO and segment can see, so a filter missed at this stage surfaces as a segment-population parity failure months later.

0.1  Data space object   MANDATORY

| Attribute | Value | Note |
| --- | --- | --- |
| Data space label | «» | as shown in Data Cloud setup |
| Data space API name | «» | MANDATORY — the key for every CLI call and definition file |
| Default or custom | «default / custom» | the default space cannot be renamed or deleted |
| Created / owner | «» | «» |
| Permission sets granting access | «» | drives the companion-org permission model — see §7 callout |
| Users / profiles with access today | «count + roles» | who can author here today |
| Target data space in DC1 Home Org | «label + API name» | 1:1, merged, or split — state which |
| Data kit membership | «kit name / none» | see §12.4 |

0.2  Data space scope   MANDATORY

▸ Which objects are scoped into this data space, and — critically — which data space FILTERS are applied. A filter is a permanent, invisible WHERE clause: reproduce it exactly in DC1 or the migrated space will hold a different population than the legacy one even when every object matches.

| Scoped object | API name | Object type | Data space filter applied | Filter must be reproduced? |
| --- | --- | --- | --- | --- |
| «» | «» | «DLO / DMO» | «filter expression, or none» | «Y/N — if N, say why» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |

0.3  Extract provenance

▸ Records how the inventory in this document was obtained, so a reviewer can re-run it and get the same numbers. Note the org alias and the extraction date against each source.

| Object class | How extracted | Extract date | Evidence file (§12.6) |
| --- | --- | --- | --- |
| Data space & scope | «CLI / UI export / API» | «dd Mon yy» | «» |
| Streams & connections | «» | «» | «» |
| DLOs | «» | «» | «» |
| DMOs & mappings | «» | «» | «» |
| IR ruleset | «» | «» | «» |
| CIs & data graphs | «» | «» | «» |
| Segments | «» | «» | «» |
| Activations | «» | «» | «» |
| Retrieve / search indexes | «» | «» | «» |

1    SUMMARY & MIGRATION DISPOSITION

▸ Written last, read first. Someone deciding whether this data space is safe to cut over should be able to read only this section.

1.1  Purpose of this data space   MANDATORY

▸ 2–4 sentences: which market it serves, what business capability depends on it, which MC BUs and destinations consume it.

«»

1.2  Migration disposition   MANDATORY

| Question | Answer | Evidence / note |
| --- | --- | --- |
| Migration pattern | «Lift & shift / Model intake / Lift & shift + extension» | «» |
| Objects to DROP (count + rationale) | «» | «approver + date» |
| New fields added from CAC (EXT-2) | «count» | «» |
| New fields added from MBM (EXT-2) | «count» | «» |
| New DMOs required (EXT-3) | «count + names» | «» |
| Objects requiring MANUAL UI rebuild | «count» | the effort driver — see §12.4 |
| Estimated build effort | «PD» | «basis» |
| Go / no-go blockers | «none / list» | «» |

1.3  Object reconciliation — all ten classes   MANDATORY

▸ The control total for the whole record. ‘Extracted’ is the raw count from the metadata extract; ‘documented’ is the number of rows actually written into this record. If those two disagree, the record is incomplete regardless of how full it looks. Migrate + drop must equal documented. Fill this last, from the sections themselves — this is the check that catches a class quietly left out.

| # | Object class | § | Extracted | Documented | Migrate | Drop | DataKit | CLI JSON | Manual UI | Reconciles? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | Data space scope (DLO/DMO) | 0.2 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 1 | Data streams | 2.1 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 2 | Data lake objects | 3.1 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 3 | Data model objects | 4.1 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 4 | IR rulesets | 5.1a | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 5 | Calculated insights | 6.1 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 5b | Data graphs | 6.2 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 6 | Segments | 7.1 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 7 | Activations | 8.1 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |
| 9 | Downstream consumers | 10.1 | «» | «» | «» | «» | — | — | — | «Y/N» |
| 10 | Retrieve / search indexes | 12.2 | «» | «» | «» | «» | «» | «» | «» | «Y/N» |

▸ Object classes 8 (consent) and the data space itself are not counted objects — they are recorded in §9 and §0 respectively. UNRESOLVED field dispositions are reconciled separately in §4.2 and must be zero at status 50.

1.4  Top three risks for this data space

| # | Risk | Sev. | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| 1 | «» | «H/M/L» | «» | «» |
| 2 | «» | «H/M/L» | «» | «» |
| 3 | «» | «H/M/L» | «» | «» |

2    DATA STREAMS & SOURCES

▸ Object class 1 of 10 · phases CONNECT + PREPARE. One row per data stream feeding this data space. Pull from the DC Data Streams tab plus the connector configuration; attach the raw export. Deliverable: one data-stream definition per migrated row, plus one connection definition per connector type in §2.2.

2.1  Stream inventory   MANDATORY

| Stream name | API name | Source system | Connector type | Refresh cadence | Full-refresh dur. (h) | Row volume | Incremental key | Last successful run | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |

▸ Connector type: CRM connector · S3 · SFTP · Ingestion API · Databricks zero-copy · Snowflake · SharePoint unstructured · MC connector · MCP · web/mobile SDK · manual file upload. Flag manual uploads explicitly — they do not survive a lift-and-shift without a named owner. Rebuild path: DATAKIT / CLI JSON / MANUAL UI.

▸ Full-refresh duration is the elapsed time of a complete reload or backfill, not the incremental cadence — it is the cutover blackout window for this stream, so measure it rather than estimating. Note also that a refresh triggered at stream level behaves differently from a connection-level rerun; say which was measured. Last successful run must be taken from the stream's own refresh history, not from a platform health command — the CLI health check covers only the search-index surface and is advisory.

2.2  Source connections & dependencies outside the four orgs

▸ Databricks/UCP, AMG, DocMS, MC, MCP and any local/market-specific source. Note the owning team and whether a new connection is needed in DC1. Connector type is mandatory on every row: connection inventories are enumerated per connector type, so a row without one cannot be looked up.

| Source | Connection API name | Connector type | Owning team | Connection exists in DC1? | New setup required? | Note |
| --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |

2.3  Historical data & backfill

▸ Decision D12 governs the historical data scope for MC + MCP file uploads (due 10 Aug). Record what history exists, whether it must be preserved, whether the source can re-supply it, and how long the reload takes. The backfill duration is what determines whether history can be loaded inside the cutover window or must be loaded ahead of it.

| Object | History depth today | Must preserve? | Re-suppliable from source? | Backfill duration (h) | Load before or during cutover? | Approach |
| --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |

3    DATA LAKE OBJECTS (DLOS)

▸ Object class 2 of 10 · phase PREPARE. Field-level detail belongs in the mapping workbook; this section captures the object-level shape and anything non-obvious.

3.1  DLO inventory   MANDATORY

| DLO name | API name (__dll) | Category | Field count | Record count | Primary key | Formula fields? | Partitioning | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |

▸ API name including the __dll suffix. Unstructured DLOs are a known trap: what the UI creates and what the CLI creates are not always interchangeable, so flag any unstructured DLO here and set its rebuild path to MANUAL UI unless a CLI path has been proven for it.

3.2  Data-quality observations

▸ From stage-2 profiling: fill rates below threshold, orphan records, duplicate keys, type inconsistencies. These become either transforms in the new stream or accepted debt — say which.

| DLO / field | Observation | Impact on migration | Action |
| --- | --- | --- | --- |

4    DATA MODEL OBJECTS & MAPPING

▸ Object class 3 of 10 · phase HARMONIZE. The heart of the record — this is what the build team implements and what QA tests for parity. Deliverable: one DMO definition, one mapping definition and one relationship definition per migrated object.

4.1  DMO inventory   MANDATORY

| DMO name | API name (__dlm) | Standard / custom | Subject area | Source DLO(s) | Mapped fields | Unmapped fields | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |

▸ API name including the __dlm suffix, and the standard DMO name where one exists — a custom DMO in the legacy org that duplicates a standard one is an EXT-1 opportunity, not an EXT-3 cost. Where the same API name appears in more than one source org with a different shape, record the collision in §12.3 as an open question before build starts.

4.2  DMO relationships   MANDATORY where the DMO participates in a graph or multi-object segment

▸ Relationships are separate deployable objects, not attributes of the DMOs they join, and they are a frequent silent omission: the DMOs migrate, the joins do not, and the first symptom is a data graph or segment that returns nothing.

| From DMO.field | To DMO.field | Cardinality | Used by (graph / segment / CI) | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |

4.3  Field-level disposition summary   MANDATORY

▸ Counts per disposition code, taken from the mapping workbook. EXT-2 and EXT-3 counts are the effort signal for this data space — they are what converts the ±30% programme envelope into a committed number. The PII column drives what §8.1 is permitted to send and what §9.2 may not move across a border, so it is filled here once rather than re-derived per activation.

| Code | Disposition | Meaning | Count | of which PII / special category | Notes / examples |
| --- | --- | --- | --- | --- | --- |
| L&S-1 | Direct carry-over | Legacy DC field recreated identically in DC1 | «» | «» | «» |
| L&S-2 | Carry-over + retype | Same attribute, different type or format | «» | «» | «» |
| EXT-1 | Maps to existing DMO field | CAC/MBM field maps onto an attribute the DMO already holds | «» | «» | «» |
| EXT-2 | New field on existing DMO | CAC/MBM attribute not in the model; DMO extended | «» | «» | «» |
| EXT-3 | New DMO required | New subject area; no existing DMO fits | «» | «» | «» |
| DROP | Not migrated | Abandoned / unused / superseded — confirmed by the data owner | «» | «» | «» |
|  | UNRESOLVED | No disposition agreed yet — must be zero at status 50 | «» | «» | «» |

▸ PII / special category: mark counts of direct identifiers, contact points, and any special-category data (health, biometric, precise location). Any special-category field appearing in an activation payload requires an explicit DPO note in §9.1.

4.4  Attribute precedence rules   MANDATORY where two orgs supply the same attribute

▸ Default precedence is legacy DC value > CAC > MBM unless the market owner specifies otherwise. Record every exception — precedence changes the unified profile output, so an undocumented rule is an untestable one.

▸ CROSS-REFERENCE: where the winning source is decided during identity resolution rather than during mapping, the rule belongs in §5.1b (reconciliation source priority) and this table should point to it. The two must not state different answers for the same attribute — §5.1b is what the platform actually executes.

| DMO.field | Supplied by | Winning source | Rule / condition | Enforced in (mapping / IR §5.1b) | Approved by |
| --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |

4.5  Transformations required

▸ Transforms are deployable objects in their own right. Note whether the transform is batch or streaming, since that constrains where it can be applied.

| Target field | Transformation logic | Where applied (stream / DLO / DMO) | Batch or streaming | Rebuild path | Tested by |
| --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |

5    IDENTITY RESOLUTION & UNIFIED PROFILE

▸ Object class 4 of 10 · phase HARMONIZE. Record the ruleset as-is FIRST (the lift-and-shift baseline), then the re-cut needed once CAC/MBM identifiers are added. Match rates must be measured, not assumed. Deliverable: one identity-resolution definition per ruleset, reconstructable from §5.1a + §5.1b without opening the source org.

5.1  Ruleset as-is (baseline)   MANDATORY for lift-and-shift data spaces

▸ A ruleset cannot be rebuilt from a prose summary. §5.1a is one row per match rule in execution order; §5.1b is the reconciliation policy. Both are required — a ruleset with match rules but no recorded reconciliation will produce different attribute values on the unified profile even when the match rate is identical.

5.1a  Ruleset header & match rules

| Attribute | Value |
| --- | --- |
| Ruleset name / API name | «» |
| Applies to DMO | «e.g. Individual__dlm» |
| Individuals in | «» |
| Unified profiles out | «» |
| Match rate (measured) | «% — state the date measured» |
| Last successful IR run | «dd Mon yy — from IR run history» |
| IR run duration | «h — the re-run window at cutover» |

| Order | Match rule name | Match method | Fields matched (DMO.field) | Normalisation / fuzzy setting | Boolean logic | Migrate as-is? |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | «» | «exact / fuzzy / normalised» | «» | «» | «AND / OR» | «Y/N» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |

▸ Match method: exact · exact-normalised · fuzzy (state the sensitivity) · custom. For fuzzy rules, the sensitivity setting is part of the definition — omitting it changes the match population. Order matters: rules execute in sequence and an earlier match prevents a later one.

5.1b  Reconciliation rules

▸ Reconciliation decides which value wins on the unified profile when sources disagree. This is the platform-executed twin of §4.4 — where the two overlap, this table is the truth. Record the source priority order explicitly, including the tie-break.

| Attribute / attribute group | Reconciliation method | Source priority order (1 → n) | Tie-break | Same as §4.4? |
| --- | --- | --- | --- | --- |
| «» | «most recent / source priority / most frequent» | «» | «» | «Y/N — if N, explain» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |

5.2  Ruleset target (after CAC / MBM extension)

▸ Which new identifiers are added, how the match rules change, and the expected effect on match rate. If the expected effect is ‘none’, say why — adding identifiers rarely leaves matching unchanged.

| Change | New identifier(s) | Rule change | Expected match-rate effect | Re-measured? |
| --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» |

5.3  Template vs country variant   MANDATORY

| Question | Answer |
| --- | --- |
| Does this data space use the template ruleset unchanged? | «Yes / No» |
| If no, what diverges and why? | «» |
| Does the divergence require DPO review? | «Yes / No — DPO sign-off on cross-market unified profile & IR is due 26 Oct 26» |
| Householding / BYO match rules in use? | «» |

6    CALCULATED INSIGHTS & DATA GRAPHS

▸ Object class 5 of 10 · phases HARMONIZE + SEGMENT. CIs and data graphs are frequently the hidden dependency behind a segment — capture the dependency direction, not just the object. Deliverable: one calculated-insight and one data-graph definition per migrated object.

6.1  Calculated insights

| CI name | API name | Purpose | Source DMO(s) | Refresh schedule | Run duration (h) | Dependent segments (§7.1) | Complexity | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |

▸ The CI expression itself belongs in the definition artefact, not this table — but the artefact must exist for every migrated row, because a CI cannot be reconstructed from its purpose. Dependent segments must match the depends-on column in §7.1 in both directions; a one-sided link is how a dropped CI silently breaks a migrated segment.

6.2  Data graphs

▸ Note whether any graph includes zero-copy DMOs — those require full refreshes (whole-dataset reprocessing) plus IR re-execution, with credit multipliers and freshness lag. This is a cost item, not just a config item.

| Data graph name | API name | DMOs included | Relationships used (§4.2) | Zero-copy DMOs? | Refresh mode | Consumers | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |

7    SEGMENTS

▸ Object class 6 of 10 · phase SEGMENT. The programme baseline is 609 live segments across 6 destinations. This section is this data space's contribution to that number — it must reconcile. Deliverable: one segment definition per migrated row.

7.1  Segment inventory   MANDATORY

| Segment name | API name | Business purpose | Segment-on entity | Population | Refresh cadence | Publish schedule | Owner | Destination(s) | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |

▸ Segment-on entity is the DMO the segment counts (individual, account, or a custom DMO) — it determines what the population number even means, so two segments with the same count are not comparable without it. Member lists retrieved from the platform return opaque IDs, so populations quoted here should come from the segment's own published count or from a SQL join, not from eyeballing a member export.

7.2  Segment logic & upstream dependencies   MANDATORY for every migrated segment

▸ A segment is not migratable from its name and population alone. Summarise the filter logic, name the exclusions, and — critically — name the CI, data graph or calculated field it depends on. This is the reciprocal of §6.1: if a CI is dropped there and a segment depends on it here, the record catches it before build rather than after cutover.

| Segment API name | Filter logic summary | Exclusion / suppression criteria | Depends on CI (§6.1) | Depends on graph (§6.2) | Depends on EXT-2/3 field? | Logic changes? |
| --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |

▸ ‘Depends on EXT-2/3 field’ links back to §4.3: a segment built on a newly added field cannot be lifted and shifted unchanged, and its parity test in §12.2 needs a redefined expected value rather than a like-for-like comparison.

7.3  Segment counts (reconciliation)

| Measure | Count | Note |
| --- | --- | --- |
| Live segments in this data space | «» | must reconcile to the 609 programme total |
| Segments to migrate | «» | «» |
| Segments to DROP | «» | approver + date required |
| Segments needing redefinition (model change) | «» | EXT-2/EXT-3 fields may change segment logic |
| Segments depending on a CI or data graph | «» | must all appear in §7.2 with the dependency named |
| Segments with rebuild path MANUAL UI | «» | effort driver — carry into §12.4 |

Governance rule to capture here, not later Post-conversion, segments live in the Home Org only — a segment activated from the Home Org can only be updated in the Home Org, and companion orgs can neither reconnect nor own activations. Record WHO authors segments in this data space today, so the companion-org permission model can be designed before conversion rather than retrofitted. This is programme risk 6: it must be enforced by permissions, not by process.

8    ACTIVATIONS & DESTINATIONS

▸ Object class 7 of 10 · phase ACT. The single highest-value section in the record — the continuity playbook for cutover is chosen from the activation mechanism column. Deliverable: activation + activation-target definitions for NATIVE rows; data-action + data-action-target definitions for CUSTOM rows fed by a Data Action. These are four different object types and cannot be substituted for one another.

MANDATORY — activation mechanism must be classified NATIVE or CUSTOM for every row The entire continuity approach assumes standard native Data Cloud activation targets. If a destination is fed today by a custom export, API call or Data Action instead, its cutover playbook changes materially (programme risk 4). An unclassified row blocks status 30. NATIVE = a standard Data Cloud activation target. CUSTOM = anything else — and CUSTOM must be sub-classified, because the four kinds carry different work: DATA ACTION (a platform object, deployable from a definition file, needs its own target), APEX (code to be migrated and retested), MIDDLEWARE (an external system with its own change control and lead time), MANUAL (a human file drop — needs a named owner or it will not survive cutover).

8.1  Activation inventory   MANDATORY

▸ Split across two tables joined on the activation API name: 8.1a is what the activation IS, 8.1b is what it SENDS. Keep the API name identical in both — it is the join key, and a row present in one table but not the other is an incomplete record.

8.1a  Activation identity & mechanism

| Activation name | API name | Destination | Mechanism | CUSTOM sub-type | Activation target API name | Segment(s) activated | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» |

▸ Mechanism: NATIVE / CUSTOM. CUSTOM sub-type: DATA ACTION · APEX · MIDDLEWARE · MANUAL — leave blank only where mechanism is NATIVE. The activation target is a separate object from the activation itself and must be created first; record its API name so the build order in §12.4 is derivable.

8.1b  Payload, consent & cutover

| Activation API name | Attributes sent (count + key fields) | of which PII / special category | Consent basis | Cadence | Re-create from Home Org? | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» |

▸ ‘of which PII / special category’ cross-checks §4.3 and §9.2 — a special-category attribute leaving the market needs an explicit DPO note in §9.1. Consent basis must name the attribute or flag that gates the send, not just the legal basis in the abstract.

8.2  Destination detail & cutover pattern

▸ For each destination in scope for this data space, record the account/identifier the activation targets and the cutover lead time. The general pattern is shadow-connect from the Home Org → ramp and validate in parallel → swap in place → deactivate legacy. Reconnection from a companion org is never possible.

| Destination | Account / identifier | In scope here? | Cutover lead time | Watch-out |
| --- | --- | --- | --- | --- |
| Marketing Cloud (REU / ROS) | «BU + DE names» | «Y/N» | connector 1–2 d; 3–5 PD per journey incl. UAT; ~1–2 wk per BU | journeys are copyable but lose history — prefer swapping entry source / DE |
| DV360 | «advertiser ID» | «Y/N» | setup 0.5–1 d; match ramp 24–48 h+; 2–5 business days | advertiser-level auth required — partner-level yields zero EEA matches |
| Google Ads | «Customer Match list» | «Y/N» | setup 0.5 d; list processing 24–48 h; 2–5 d | swap gate is new list matched size ≥ ~90% of legacy; small segments risk the serving floor |
| Meta | «Custom Audience / BM» | «Y/N» | setup 0.5 d; population hours–24 h; 1–3 d | duplication resets learning — prefer a staged in-place swap |
| Meta CAPI | «pixel / dataset + token» | «Y/N» | setup 0.5–1 d; 1–2 d EMQ validation; 1–2 wk dual-fire | carries events, not segments; dual-fire with identical event_id → Meta dedups |
| S3 bucket | «bucket / prefix» | «Y/N» | 0.5 d setup; same-day if identical bucket/prefix/naming | reuse identical path & naming; checksum-compare; short freeze to avoid dup/missing files |
| MCP | «dataset» | «Y/N» | 2–5 d if re-pointable; else 1–3 wk dataset migration | decision D2 — direct re-point vs S3/SFTP bridge; sequence MCP last |
| «Other / custom» | «» | «Y/N» | «» | «» |

8.3  MC journey dependencies

▸ Journey count and complexity is the dominant swing factor in the whole programme (DE remapping ≈ 3–5 PD per journey including UAT). Be precise here — this is where the ±30% estimate is won or lost.

| Journey name | MC BU | Entry source / DE | Complexity | Remap effort (PD) | Owner |
| --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» |

9    CONSENT, LEGAL BASIS & RESIDENCY

▸ Object class 8 of 10. Owned by the DPO / legal counterpart, not by the analyst — the analyst records the answer and who gave it.

9.1  Consent model   MANDATORY

| Question | Answer | Source / owner |
| --- | --- | --- |
| Consent source system for this market | «» | «» |
| Legal basis per processing purpose | «» | «DPO» |
| Consent API in use? | «Yes / No» | «» |
| Consent attributes ingested into DC? | «» | «» |
| Suppression / opt-out handling | «» | «» |
| Market-specific privacy flow (e.g. Germany) | «» | «DPO» |
| Data-deletion / retention requirement | «» | «» |

9.2  Residency & cross-border constraints

▸ Relevant to whether this data space can sit in the EU-anchored Home Org, and to the regional-personalisation-DC question (D15/D16). Note the AWS region constraint if one exists.

| Constraint | Applies? | Detail | Consequence for DC1 |
| --- | --- | --- | --- |
| Data must remain in region | «Y/N» | «» | «» |
| Cross-market unified profile permitted | «Y/N» | «» | «DPO sign-off due 26 Oct 26» |
| Restriction on specific attributes leaving the market | «Y/N» | «» | «» |

10    DOWNSTREAM CONSUMERS & DEPENDENCIES

▸ Object class 9 of 10. The section that prevents the post-cutover surprise. Anything that reads from this data space and is not listed here will break silently. Technical read paths (SQL, query API, search indexes, agent grounding) are inventoried in §12 — this section is the business-level consumer list, and every §12 row must have a consumer named here.

10.1  Consumer inventory   MANDATORY

| Consumer | Type | What it reads (DMO / CI / segment API name) | Read mechanism | Owner | Impact if it stops | Cutover action |
| --- | --- | --- | --- | --- | --- | --- |
| «» | «MC journey» | «» | «activation» | «» | «» | «» |
| «» | «Report / dashboard» | «» | «live query / extract» | «» | «» | «» |
| «» | «NBx / Affinity / Propensity model» | «» | «» | «» | «» | «» |
| «» | «Apex / Connect API / Query API» | «» | «SQL / API» | «» | «» | «» |
| «» | «Agentforce / Einstein grounding» | «» | «search index / graph» | «» | «» | «» |
| «» | «Personalisation (MCP / SP)» | «» | «» | «» | «» | «» |
| «» | «Tableau / CRM Analytics» | «» | «live connection» | «» | «» | «» |
| «» | «External / other» | «» | «» | «» | «» | «» |

▸ Read mechanism matters as much as the consumer: an activation is re-created at cutover, a live SQL connection needs its endpoint and credentials re-pointed, and a search index has to be rebuilt and re-embedded before the consumer works at all. Name the mechanism so §12.4 can sequence it.

10.2  Real-time personalisation dependency

▸ Companion orgs cannot access the Personalization App of the Home Org — so if this data space serves real-time website personalisation in a distant region, a companion connection will not serve it and a dedicated regional personalisation DC may be required (decisions D15/D16/D17). Salesforce Edge helps static/cacheable content only.

| Question | Answer |
| --- | --- |
| Does this data space serve real-time website / app personalisation? | «Yes / No» |
| Current activation point | «MCP / Salesforce Personalization / none» |
| Region and observed latency | «» |
| Would a dedicated regional personalisation DC be needed? | «Yes / No / TBD — D15» |

11    RETRIEVE, AI CONSUMERS & DATA KITS

▸ Object class 10 of 10 · phase RETRIEVE, plus the packaging decision for the whole record. This section did not exist in v1.0 and is the most commonly missed part of a Data Cloud migration: everything above describes data going IN and OUT to destinations, while this describes systems that READ the data space directly. A search index or an agent grounding configuration is not carried by any activation and will not appear in any segment inventory — if it is not recorded here, it will be discovered by an agent that stops answering.

11.1  Does this data space serve any direct-read consumer?   MANDATORY

▸ Answer all six. Six ‘No’ answers is a legitimate and common outcome — but it must be an answer, not a blank, because blank reads as ‘not yet analysed’ and this is precisely the class of dependency that hides.

| Question | Answer | If yes → detail in |
| --- | --- | --- |
| Is Data Cloud SQL queried directly (Query API, Connect API, notebooks)? | «Yes / No» | §11.2 |
| Are there saved or scheduled async queries? | «Yes / No» | §11.2 |
| Are there search indexes on any DMO in this data space? | «Yes / No» | §11.3 |
| Is vector / semantic search in use (unstructured or hybrid)? | «Yes / No» | §11.3 |
| Does an Agentforce agent or Einstein model ground on this data space? | «Yes / No» | §11.3 |
| Is there a live BI connection (Tableau, CRM Analytics, external BI)? | «Yes / No» | §11.2 |

11.2  Query & SQL consumers

▸ One row per distinct read path. Data Cloud SQL is not CRM SOQL — a query written against the legacy space will not necessarily run unchanged against DC1, because table names carry the DLO/DMO API name and any data space filter (§0.2) is applied silently underneath. Every query listed here needs re-testing, not just re-pointing.

| Consumer / caller | Query type | Tables read (API names) | Sync or async | Called by (system / owner) | Frequency | Needs rewrite for DC1? | Retested? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» |

▸ Query type: ad-hoc SQL · saved query · async / bulk query · Query API · Connect API · live BI connection. Async is the default assumption for anything large: a command that returns immediately has usually only submitted the job, so record the job's real completion time rather than the call's response time when sizing the cutover window.

11.3  Search indexes, vector search & AI grounding

▸ A search index is a deployable object with its own definition, source, field list and embedding configuration — and it must be rebuilt AND re-indexed in DC1 before any consumer works. Re-embedding is a chargeable, time-consuming operation on large corpora, so its duration belongs in the cutover plan (§12.4) and not in a footnote. Deliverable: one search-index definition per migrated row.

| Index name | API name | Index type | Source DMO / DLO (API name) | Indexed / embedded fields | Embedding model | Consumer (agent, app, §10.1 row) | Re-index duration (h) | Migrate? | Rebuild path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |
| «» | «» | «» | «» | «» | «» | «» | «» | «» | «» |

▸ Index type: keyword / search index · vector (semantic) · hybrid. Where the source is unstructured content (documents, SharePoint, knowledge), note in the rebuild path that unstructured setup is frequently UI-only — the CLI and UI paths for unstructured objects are not always equivalent, so assume MANUAL UI unless a CLI path has been proven in this org.

| Grounding question | Answer |
| --- | --- |
| Which agents / prompt templates ground on this data space? | «names, or none» |
| Grounding mechanism | «data graph / search index / retriever / other» |
| Who owns the agent? | «» |
| Blast radius if grounding breaks at cutover | «» |
| Is the agent in scope for the same cutover window? | «Yes / No — if no, name the sequence» |

11.4  Data kit packaging   MANDATORY

▸ The single biggest effort variable in a 28-space programme: which objects travel in a data kit and which are hand-built. A data kit packages a defined set of Data Cloud objects for repeatable deployment — where a kit covers an object, migration is deployment; where it does not, migration is manual rebuild plus manual QA. Every ‘not kit-supported’ row is effort that must appear in the §1.2 build estimate.

| Object class | In the 28-space kit template? | Kit name | Objects covered (count) | Objects NOT covered — reason | Manual rebuild effort (PD) |
| --- | --- | --- | --- | --- | --- |
| Data streams & connections | «Y/N/partial» | «» | «» | «» | «» |
| DLOs | «» | «» | «» | «» | «» |
| DMOs, mappings, relationships | «» | «» | «» | «» | «» |
| Identity resolution ruleset | «» | «» | «» | «» | «» |
| Calculated insights | «» | «» | «» | «» | «» |
| Data graphs | «» | «» | «» | «» | «» |
| Segments | «» | «» | «» | «» | «» |
| Activations & targets | «» | «» | «» | «» | «» |
| Search indexes | «» | «» | «» | «» | «» |

▸ Where an object class is ‘partial’, the split must be visible in that section's rebuild-path column — the counts here and the counts in §1.3 are the same numbers seen from two directions and must agree.

12    DIVERGENCE, PARITY TESTS & SIGN-OFF

12.1  Divergence assessment   MANDATORY

▸ A data space is divergent if any box below is ticked. Divergence count is reported weekly from W2 — the batch economics assume roughly six or fewer divergent data spaces across all 28.

| Divergence trigger | Applies? | Detail |
| --- | --- | --- |
| Country-specific consent or legal basis | «Y/N» | «» |
| Custom DMOs or fields not in the template model | «Y/N» | «» |
| A destination fed by a CUSTOM mechanism | «Y/N» | «» |
| IR ruleset materially different from the template | «Y/N» | «» |
| Local source systems outside the four-org + Databricks set | «Y/N» | «» |
| Residency restriction | «Y/N» | «» |
| Direct-read consumer present (§11.1 any ‘Yes’) | «Y/N» | «» |
| Any object with rebuild path MANUAL UI | «Y/N» | «» |

Divergence verdict:  «TEMPLATE — no variant needed  /  VARIANT — variant defined below  /  BESPOKE — escalate»

12.2  Parity tests   MANDATORY — required for status 50

▸ One test per migrated object class. A test must state the measure, the source value, the tolerance and who signs it. ‘Looks right’ is not a parity test. Tests 1–7 are the data-plane checks; 8–10 cover the retrieve plane, which has no activation to prove it works and therefore needs its own explicit test.

| # | Object / measure | Source (legacy) value | Tolerance | Test method | Signed by |
| --- | --- | --- | --- | --- | --- |
| 1 | Record count per DLO | «» | «exact / ±x%» | «» | «» |
| 2 | Unified profile count | «» | «» | «» | «» |
| 3 | IR match rate | «» | «» | «» | «» |
| 4 | Segment population per segment | «» | «» | «» | «» |
| 5 | CI output values | «» | «» | «» | «» |
| 6 | Activation payload / attribute set | «» | «» | «» | «» |
| 7 | Destination matched size (ad platforms) | «» | «≥ ~90% of legacy» | «» | «» |
| 8 | Data space filter effect (row count with filter applied) | «» | «exact» | «» | «» |
| 9 | Search index document / vector count + query recall | «» | «» | «» | «» |
| 10 | Named SQL query returns identical result set | «» | «exact» | «» | «» |
| 11 | «» | «» | «» | «» | «» |

▸ Test 8 exists because a filter omitted at §0.2 produces a technically perfect migration of every object with a different population — the one failure this record is specifically designed to prevent.

12.3  Open questions & decision linkage

| # | Open question | Blocks | Linked decision (D1–D17) | Owner | Due |
| --- | --- | --- | --- | --- | --- |

12.4  Build sequence & dependencies   MANDATORY

▸ Data Cloud has a hard build order: connection → stream → DLO → DMO → mapping → relationship → IR ruleset → CI / data graph → segment → activation target → activation → search index. Record this data space's sequence so 28 completed records can be merged into one deployment order rather than re-derived at build time. Note cross-data-space dependencies explicitly — a shared DMO built in another data space's wave is the most common sequencing failure.

| Step | Object class / object API name | Blocked by (step # or other DS-nn) | Est. duration | Async? (real completion, not call return) | Wave / window | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | «connections» | «—» | «» | «» | «» | «» |
| 2 | «data streams» | «1» | «» | «Y — full refresh» | «» | «» |
| 3 | «DLOs» | «2» | «» | «» | «» | «» |
| 4 | «DMOs + mappings + relationships» | «3» | «» | «» | «» | «» |
| 5 | «IR ruleset» | «4» | «» | «Y — IR run» | «» | «» |
| 6 | «CIs + data graphs» | «5» | «» | «Y — refresh» | «» | «» |
| 7 | «segments» | «6» | «» | «Y — publish» | «» | «» |
| 8 | «activation targets» | «—» | «» | «» | «» | «» |
| 9 | «activations» | «7, 8» | «» | «» | «» | «» |
| 10 | «search indexes» | «4» | «» | «Y — re-embed» | «» | «» |
| 11 | «consumer re-point / retest» | «9, 10» | «» | «» | «» | «» |

▸ Cutover window = the sum of the async durations on the critical path, not the sum of the commands. Stream full-refresh (§2.1), backfill (§2.3), IR run (§5.1a), CI refresh (§6.1) and index re-embedding (§11.3) are the five that dominate it — carry those numbers here rather than re-estimating.

12.5  Sign-off   Status 50 · Validated

▸ Definition of done: all ten object classes inventoried with no blank mandatory fields; §1.3 reconciles on every row; every object carries an API name and a rebuild path; every source field carries a disposition code; UNRESOLVED count is zero; §11.1 answered on all six lines; parity tests written for each migrated object including the retrieve plane; build sequence recorded; signed by both parties below.

| Role | Name | Signature / approval reference | Date |
| --- | --- | --- | --- |
| MB data owner (market) | «» | «» | «» |
| Salesforce DC1 lead architect | «» | «» | «» |
| DPO — only if §9 divergence or IR change | «» | «» | «» |
| Agent / AI owner — only if §11.1 grounding is ‘Yes’ | «» | «» | «» |

12.6  Evidence pack

Evidence pack — attach, do not paste Raw metadata extracts (stage 1), the profiling workbook (stage 2), workshop notes (stage 3) and the field-level mapping workbook (stage 4) are attachments to this record, referenced by filename here. The record is the interpretation; the pack is the proof. The definition artefacts named in the table on page 1 are part of the pack: a record whose migrated objects have no corresponding definition file is a description of a migration, not an executable one.

| Attachment | Filename / link | Type | Stage | Date |
| --- | --- | --- | --- | --- |
| «raw metadata extract» | «» | «extract» | «1» | «» |
| «profiling workbook» | «» | «workbook» | «2» | «» |
| «workshop notes» | «» | «notes» | «3» | «» |
| «field-level mapping workbook» | «» | «workbook» | «4» | «» |
| «definition artefacts (JSON) — folder or repo path» | «» | «definitions» | «4» | «» |
| «» | «» | «» | «» | «» |